**Testing Weekly Status report**

**Prepared By (Test Lead):** Apoorva  
**Project**: E-learning Website  
**Date of preparation:**07-09-21

**A) Issues:**  
**Issues holding the QA team from delivering on schedule:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Module | Functionality | Issue Type | Issue Description | Issue Date | Open |
| Forget\_ Password | User\_ Forget\_ Password | Requirement | If user forgets the password the site is not able to send the password through mail | 06/09/2021 | Open |
| Create\_ Course | Faculty\_ Create\_ Course | Requirement | For Faculty create course, course template there is no drop-down list to select the template. | 03/09/2021 | Open |
| Subscribing\_ course | Student\_ Subscribing\_ Course | Requirement | Once student subscribe the course there is no option to unsubscribe it | 03/09/2021 | Open |
| Edit\_ profile | User\_ Edit\_ Profile | Requirement | There is no option to change the other fields of user's profile | 03/09/2021 | Open |
| N/A | N/A | General-Network | Application pages are loading very slowly may be because of insufficient bandwidth | 03/09/2021 | Open |
| N/A | N/A | General-Stability | Application new pages are deployed during the time of testing | 03/09/2021 | Open |
| N/A | N/A | General-Data | Data unavailable for testing registration,login modulees | 03/09/2021 | Open |

**Issues that management should be aware:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Module | Functionality | Issue Type | Issue Description | Issue Date | Status |
| Registration | User\_ Registration | Requirement | After user registering to website credentials are not sent to email-id | 03/09/2021 | Open |
| Create\_ Course | Faculty\_ Create\_ Course | Requirement | Requirement for course template maintenance is missing. | 03/09/2021 | Open |
| Create\_ Course | Faculty\_ Create\_ Course | Requirement | Requirement for course Category maintenance is missing. | 03/09/2021 | Open |
| Create\_ Course | Faculty\_ Create\_ Course | Requirement | Category field should be mandatory | 03/09/2021 | Open |
| Create\_ Course | Faculty\_ Create\_ Course | Requirement | Course code field should be mandatory | 03/09/2021 | Open |

**Project accomplishments:**  
  
Accomplishment: 100% requirements coverage have been achieved during the test case review for all the clarified requirements so far.  
Accomplishment date:06-09-2021

**Next week Priorities: Completion of system testing execution**

**1) Pending deliverables:**  These are previous weeks deliverables which should get released as soon as possible in this week.  
  
**Work update:** Completed as per planned  
**Scheduled date:** NA  
**Reason for extending:** NA

**2) New tasks:**  
  
 **Scheduled Task:** Defect consolidation and Analysis after System Test Execution **Date of release:**10/09/2021

**Defect status:**

**Active defects:**

|  |  |  |
| --- | --- | --- |
| Reporter | Module | Severity |
| Bindu | Forget Password | High |
| Ankita DV | Student\_Subscribe\_course | Medium |
| Arpitha Naik | Faculty\_Create\_Course | Medium |
| Arpita S | User\_Edit\_profile | Low |

**Test cases:**

List the total number of test cases wrote test cases passed, test cases failed, test cases to be executed

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Req** | **Module** | **# of test cases written** | **Test Cases Passed** | **Test Cases Failed** | **Test Cases to be executed** | **Remark** |
| **1** | **Student\_Registration** | **11** | **11** | **0** |  |  |
| **2** | **Faculty\_Registration** | **11** | **11** | **0** |  |  |
| **3** | **User\_Login** | **5** | **5** | **0** |  |  |
| **4** | **Faculty\_create\_course** | **7** | **5** | **2** |  |  |
| **5** | **Student\_Subscribe\_course** | **3** | **3** | **0** |  |  |
| **6** | **User\_Forgot\_Password** | **2** | **1** | **1** |  | **Forgot Password does not function properly.** |
| **7** | **User\_searching\_course** | **2** | **2** | **0** |  |  |
| **8** | **User\_Edit\_profile** | **5** | **5** | **0** |  |  |
| **9** | **Faculty\_Reporting** | **4** | **4** | **0** |  |  |
| **10** | **User\_Plan\_Agenda** | **5** | **5** | **0** |  |  |