**Testing Weekly Status report**

**Prepared By (Test Lead):** Apoorva  
**Project**: E-learning Website  
**Date of preparation:**07-09-21

**A) Issues:**  
**Issues holding the QA team from delivering on schedule:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Module | Functionality | Issue Type | Issue Description | Issue Date | Status |
| Forget\_ Password | User\_ Forget\_ Password | Coding/Configuration | If user forgets the password the site is not able to send the password through mail | 06/09/2021 | Open |
| Subscribing\_ course | Student\_ Subscribing\_ Course | Requirement | Once student subscribe the course there is no option to unsubscribe it | 03/09/2021 | Open |
| N/A | N/A | General-Stability | Application new pages are deployed during the time of testing | 03/09/2021 | Open |
| N/A | N/A | General-Data | Data unavailable for testing registration,login modulees | 03/09/2021 | Open |

**Issues that management should be aware:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Module | Functionality | Issue Type | Issue Description | Issue Date | Status |
| N/A | N/A | General-Network | Application pages are loading very slowly may be because of insufficient bandwidth | 03/09/2021 | Open |
| Create\_ Course | Faculty\_ Create\_ Course | Requirement | Requirement for course template maintenance is missing. | 03/09/2021 | Open |
| Create\_ Course | Faculty\_ Create\_ Course | Requirement | Requirement for course Category maintenance is missing. | 03/09/2021 | Open |
| N/A | N/A | Genaral\_security | Secure website provision should be made | 03/09/2021 | Open |

**Project accomplishments:**  
  
**Accomplishment:**

1.100% requirements coverage have been achieved during the test case review for all the clarified requirements so far.

2.All high severity defects were found during cycle 1 smoke testing and resolved if unnoticed these could have been expensive defects. We will share the total saving metrics at the end of the system test execution cycle.  
**Accomplishment date:**06-09-2021

**Next week Priorities:**

**1.Completion of system testing execution.**

**2.Consolidation of defects and reports.**

**Pending deliverables:**    
System test reports and defect reports.

**Work update:** Completed as per planned  
**Scheduled date:** NA  
**Reason for extending:** NA

**New tasks:**

**Scheduled Task:** Defect consolidation and Analysis after System Test Execution **Date of release:**10/09/2021

**Defect status:**

**Active defects:**

|  |  |  |  |
| --- | --- | --- | --- |
| Reporter | Module | Severity | Description |
| Bindu | Forget Password | High | Mail is not sent to change password |
| Ankita DV | Student\_Subscribe\_course | Medium | Course can’t be unsubscribed |
| Arpitha Naik | Faculty\_Create\_Course | Medium | Requirement for course template and category maintenance is missing. |
| Arpita S | User\_Edit\_profile | Low | Except password can’t edit other fields |

**Test cases:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sr no** | **Module** | **# of test cases written** | **Test Cases Passed** | **Test Cases Failed** | **Remark** |
| **1** | **Student\_Registration** | **11** | **11** | **0** |  |
| **2** | **Faculty\_Registration** | **11** | **11** | **0** |  |
| **3** | **User\_Login** | **5** | **5** | **0** |  |
| **4** | **Faculty\_create\_course** | **7** | **5** | **2** | **The basic path is passing** |
| **5** | **Student\_Subscribe\_course** | **3** | **3** | **0** |  |
| **6** | **User\_Forgot\_Password** | **2** | **1** | **1** | **Forgot Password does not function properly.** |
| **7** | **User\_searching\_course** | **2** | **2** | **0** |  |
| **8** | **User\_Edit\_profile** | **5** | **3** | **2** | **The basic path is passing** |
| **9** | **Faculty\_Reporting** | **4** | **4** | **0** |  |
| **10** | **User\_Plan\_Agenda** | **5** | **5** | **0** | **Currently agenda name can be blank** |